Trouble in Paradise: The Open Source Project PyPy, EU-funding and Agile Practices
Beatrice Düring (bea@changemaker.nu)
http://pypy.org/
http://codespeak.net/pypy

---
PyPy: the facts about the case
A F/OSS community within the Python community (350 subscribers,150 000 LOC)
A consortium of 12 partners managing a fixed prize contract with the European Union
3 objectives – mainly to produce a fast and flexible Python implementation written in Python

---
Influencing factors of the project process
The Python F/OSS community climate (distributed and dispersed development)
Agile practices (sprint-driven development, communication and development infrastructure)
EU-requirements for managing a fixed prize contract within a consortium structure

---
Influencing factors: the F/OSS Python community
F/OSS Python nature of teams: self-organized, intensely collaborative...but also distributed and dispersed
Communication climate: open and transparent (because it is most efficient...)
Created by an infrastructure of version control, automated test frameworks, mailing-lists (and archives!), IRC-channels, web and wiki

---
Influencing factors: agile practices
Agile teams are characterized by self-organization and intense collaboration, within and across organizational boundaries
(Cockburn, Highsmith, 2001)

---
Influencing factors: agile practices
“Sprints” evolved from XP practices within the Python community 2001 (Zope 3)
Started as a 2-3 day co-located, intense coding session in order to support building a community
Main benefits: support for evolving a community, live training session, facilitates decision making, creating cohesion

---
 Influencing factors: agile practices
PyPy started with a one week sprint in 2003
EU-funding allowed the project to adopt sprint-driven development, sprinting every six weeks
Sprinting in different locations helped evolve the community
Sprints in PyPy are 7 days long, involving daily planning sessions and pair-programming

---
Influencing factors: agile practices
The typical infrastructure in a distributed F/OSS project fits the agile approach
Infrastructure and sprints were not enough – we added “sync-meetings”
Every week on a fixed time, IRC-session of 30 minutes, open for all developers,
Fixed format: LAST, NEXT, BLOCKERS

---
Influencing factors: EU-funding
Work was structured into 14 work-packages and 58 deliverables
14 sprints during the 2 years process was budgeted for
Created a management team and a technical board in order to maintain as much developer-driven structure as possible
After the first year the management team was re-organized into a more flexible structure

---
Influencing factors: EU-funding
The same infrastructure was applied to manage the consortium level work as was used for producing code
The same guiding principles of open and transparent communication and self-organizing was applied for the consortium work
Main consortium activities: planning, tracking, contract amendments, sprint organizing and documentation is mainly developer driven

---
Conclusion: the People Factor
Agile processes are designed to capitalize on each individual and each team´s unique strengths
(Cockburn, Highsmith, 2001)
Are we too caught up in following processes, agile or plan-driven?
What supporting practices (technical, methodological) does your team need?

---
Conclusion: the People Factor
Although it seemed as trouble in paradise it was possible to:
  - Build a minimalistic and efficient process
  - While still managing to fit it within the frames of the influencing factors: F/OSS Python community, agile practices and EU-funding
  - All thanks to our CRACK performers